## Slide 1
MANAGER USER GUIDE
OMRAN ERP
A premium, practical guide for managing construction projects from AI intake to execution, monitoring, and invoicing.
AI-assisted construction management
Manager workflow
June 2026

## Slide 2
System at a glance
What OMRAN helps the manager control
OMRAN ERP • Manager User Guide
02
OMRAN is a mini ERP for construction and renovation projects. It connects project intake, proposal generation, workshop assignment, execution tracking, AI monitoring, and invoices into one controlled workflow.
01
Smart project intake
02
Structured proposal
03
Execution control
04
Monitoring & invoices
Intake
Proposal
Order
Tracking
AI Monitoring
Invoices

## Slide 3
End-to-end manager workflow
The complete path from conversation to official project data
OMRAN ERP • Manager User Guide
03
01
Start AI Intake
Create a new intake record and describe the project naturally.
02
Collect requirements
Capture customer, site, dates, scope, payments, and missing details.
03
Generate proposal
Convert the conversation into structured, editable proposal fields.
04
Assign workshops
Select available workshops per site and confirm execution ownership.
05
Track execution
Document progress, photos, tasks, issues, materials, and schedules.
06
Review monitoring
Use AI explanations to understand delays, risks, and next actions.

## Slide 4
AI Intake
A natural conversation instead of a rigid form
OMRAN ERP • Manager User Guide
04
Start a new intake
Open AI Intake and select New. Describe the project using normal language — customer, location, responsible person, dates, and required work areas.
Use voice when available
Voice-to-text can capture spoken notes from the office or site, then send the content into the same AI intake workflow.
Example project input
“We have a renovation project for Al-Sham Development in Damascus. The main contact is Ahmad Mansour. The kitchen needs tile replacement and plumbing fixes. The main bathroom needs waterproofing and sanitary work.”
• The assistant asks only for missing practical details. • Sessions stay isolated and editable. • Manager remains in control before confirmation.

## Slide 5
Define the scope of work
Turn site details into structured execution requirements
OMRAN ERP • Manager User Guide
05
After basic project information is captured, enter work details by location or area. OMRAN extracts the operational structure needed for proposal and execution.
Work location
Kitchen, bathroom, living room, facade, roof
Work type
Tiles, waterproofing, painting, electrical, sanitary
Required skills
Workshop expertise and execution capabilities
Materials
Paint, ceramic, insulation, fixtures, supplies
Missing data
Questions that need manager confirmation
Manager rule
Write scope in normal language. The system organizes it, but the manager reviews what becomes official.
Good input → better proposal → stronger tracking.

## Slide 6
Proposal generation
AI organizes information; the manager approves the official version
OMRAN ERP • Manager User Guide
06
Generate Proposal
Once the intake conversation is clear, select Generate Proposal. OMRAN converts the conversation into structured proposal fields.
Review & edit
Check customer information, project summary, work locations, required skills, workshops, payments, and expected amounts.
Confirm only when ready
AI is used for organization and speed. Official project data should be confirmed only after manager review.
1
Conversation
2
Structured data
3
Editable proposal
4
Approved project

## Slide 7
Workshops
External workshops are the core execution model
OMRAN ERP • Manager User Guide
07
Workshop selection
• Review each work location. • Assign the responsible workshop. • Check whether the workshop covers the required skills. • If none is suitable, mark the location as Workshop needed.
Workshop management
• Add or edit workshop profile. • Define specialties such as tiles, waterproofing, painting, electrical, or sanitary work. • Set availability as Available or Not Available. • Unavailable workshops are not suggested for execution.

## Slide 8
Convert proposal to order
This is where a draft becomes an official project
OMRAN ERP • Manager User Guide
08
After the manager reviews the proposal and workshop assignments, the system can convert the proposal into an official order. From that point, the project becomes trackable.
Confirm
Manager accepts the reviewed proposal.
Create Order
System creates the official project record.
Open Control Pages
Order Detail, Project Tracking, AI Monitoring, and Invoices become available.
Control principle: drafts are flexible; orders are operational records.

## Slide 9
Project Tracking
The daily execution control center
OMRAN ERP • Manager User Guide
09
Open an order, then select Open Tracking. This page documents execution manually and provides the data AI Monitoring needs to give reliable explanations.
Progress overview
Current completion and status
Baseline schedule
Official plan for each site
Timeline updates
Execution notes over time
Photos
Visual evidence from site
Tasks
Weighted work items
Issues
Blockers and resolution status
Materials
Needed, ordered, delivered, used
Workshop schedule
Execution coordination

## Slide 10
Daily execution data
Tasks, issues, materials, and updates make the project measurable
OMRAN ERP • Manager User Guide
10
Tasks
Create tasks per location. Set status, owner, due date, weight, and progress percentage. Weight reflects the importance of the task inside location progress.
Issues
Record blockers with severity, owner, location, status, and resolution notes. Open issues appear in warnings and affect monitoring.
Materials
Track ceramic, paint, waterproofing, fixtures, electrical or sanitary supplies by quantity, location, status, and notes.
Example update
“The old bathroom tiles have been removed and the floor is ready for the first waterproofing layer.”

## Slide 11
Baseline schedule
The official reference for delay analysis
OMRAN ERP • Manager User Guide
11
Baseline is the confirmed plan for work locations inside a project. AI Monitoring relies on confirmed baseline dates, not just drafts.
Draft
Ask the system for an initial schedule suggestion.
Review
Adjust start and finish dates for each location.
Confirm
Approve the baseline so progress and delay become measurable.
No confirmed baseline → weaker delay analysis.

## Slide 12
AI Monitoring
Explanations based on structured tracking data
OMRAN ERP • Manager User Guide
12
AI Monitoring explains the project health using backend-calculated values and tracking data. It does not invent official numbers.
• Planned vs actual progress • Progress gap and delay status • Expected finish date • Open issues and blockers • Missing information • Recommended next actions
Monitoring logic
Tracking data + confirmed baseline + open issues + material status → clear project-health explanation for the manager.
Better input data creates stronger AI analysis.

## Slide 13
Invoices and payments
Financial follow-up remains reviewable and controlled
OMRAN ERP • Manager User Guide
13
The Invoices page lets the manager create, review, edit, export, and follow payment status. Invoices are connected to project, locations, and invoice items rather than internal employee hours.
Create invoice
Build invoice items from the project scope and locations.
Review status
Edit invoice status, payment progress, and details before export.
Export
Generate PDF or Word outputs for operational documentation.
Invoices are business records. Review amounts, dates, and items before sending.

## Slide 14
Recommended daily routine
A simple operating rhythm for the manager
OMRAN ERP • Manager User Guide
14
• Review Dashboard for the global situation. • Open active Orders. • Open Tracking for the project that needs attention. • Add updates, photos, tasks, issues, and material status. • Review AI Monitoring for risks and next actions. • Update workshops, baseline, invoices, or payments as needed.
Golden rule
The system helps the manager organize and decide. It does not replace the manager’s review.
Before approving any proposal, invoice, or execution plan, review prices, dates, scope, workshops, payments, and warnings.